DSCD 611 – PROJECT PROPOSAL

TEAM: THE HIVE

Topic:

Crop Yield Prediction under Climate Variability and Change in Ghana Using Environmental and Socioeconomic Drivers

What is known of the topic: Climate variability and change significantly affect crop yields. Predictive models, especially those using machine learning and climate scenario-based approaches, can forecast future yields with reasonable accuracy.

What remains uncertain: The combined and interacting effects of climatic and non-climatic drivers remain uncertain, particularly within local contexts like Ghana. It is also unclear how these complex relationships will evolve under future climate scenarios.

Why is the topic interesting, relevant or important?

- It lies at the intersection of climate science, data analytics, and sustainable agriculture.

- Accurate crop yield prediction supports resilience planning and food security.

- It addresses a pressing global challenge: how to feed a growing population under a changing climate.

Description of data to be used:

- Climate Data: (e.g., temperature, precipitation, air quality)

- Crop Yield Data: Historical records.

- Environmental & Biophysical Data: (e.g., vegetation indices, soil moisture)

- Socioeconomic & Management Data: (e.g., agricultural labor data, fertilizer use)

What are the expected results and impact?

The study is expected to produce a robust historical predictive model linking climate variability, environmental, and socioeconomic factors to crop yields in Ghana.

The findings will improve the understanding of historical climate impacts on agriculture and provide an evidence-based tool for assessing vulnerability. This model will serve as a foundational component for future adaptation and food security planning.

How the project will be done (tools and method to be used):

Tools and Software Stack

- Data Handling: Python (pandas, numpy, xarray)

- ML/Stats: scikit-learn (for baseline models & preprocessing), xgboost (for primary model), statsmodels (for statistical checks)

- Interpretability: SHAP (to explain model predictions)

Reproducibility

- Repo: A single GitHub repository will host all code, Google Colab notebooks (.ipynb), and configuration files.

- Environment: To ensure a consistent runtime, a requirements.txt file listing all necessary Python packages and their versions will be maintained in the repository. All notebooks will include a setup cell that clones the repo and installs these exact dependencies using !pip install -r requirements.txt.

- Documentation: We will provide clear documentation of all data sources, processing steps, and model versions within the notebooks and a central README.md file.

APPENDIX

Project Plan, Team Members Roles, Responsibilities and Timelines

TEAM MEMBERS

- KAMILE SEIDU - 22424181: Project Lead, ML Specialist, Repository Manager

- CHARLES MENSAH - 22424728: Data Engineering Lead

- ISAAC SAM - 22424575: Data Analytics & Visualization Lead

- PRINCE TWIEKU - 22425155: Data Visualization and Reporting Lead

| Week | Phase | Task | Primary Roles Responsible |
| --- | --- | --- | --- |
| 3 – 5 | A - Data Sourcing & Setup | Kickoff, confirm roles, setup GitHub repo, and define coding standards. | Repo Manager, Project Lead |
|  |  | Data Sourcing: Find, download, and assess all target datasets (Climate, Yield, Socioeconomic). | ALL TEAM |
|  |  | Data Ingestion Pipeline: Write initial scripts to load raw data (e.g., NetCDF, CSV, Shapefiles). | Data Eng. Lead, Data Analytics Lead |
| 6 – 7 | B - Preprocessing & EDA | Spatial & Temporal Alignment: Re-grid, resample, and aggregate all data to a single common unit. | Data Eng. Lead, ML Specialist |
|  |  | Feature Engineering: Compute agronomic indices (e.g., degree-days, SPI). | ML Specialist, Data Analytics Lead |
|  |  | Exploratory Data Analysis (EDA): Visualize data, check for correlations, and identify outliers. | Data Analytics Lead, Reporting Lead |
| 8 – 9 | C - Modeling & Validation | Build & evaluate baseline model (e.g., Multiple Linear Regression). | ML Specialist |
|  |  | Train & tune primary ML model (e.g., XGBoost) using cross-validation. | ML Specialist, Data Eng. Lead |
|  |  | Model Comparison: Compare baseline vs. XGBoost using metrics (R², RMSE). | ML Specialist, Data Analytics Lead |
| 10 | D - Interpretation & Reporting | Model Interpretation: Run and analyze SHAP values to find key drivers. | ML Specialist, Data Analytics Lead |
|  |  | Draft final report: Structure findings, methods, and results. | Reporting Lead, Project Lead |
|  |  | Create final presentation slides. | Data Analytics Lead, Reporting Lead |
| 11 | E - Final Handover | Final code documentation & repo cleanup. Ensure all notebooks are runnable. | Repo Manager, Data Eng. Lead |
|  |  | Final revisions, presentation practice, and project submission. | ALL TEAM |